Falkland Islands Government 		    August 2018

Summary report into FIPASS independent investigation

Background

In 2014 the Falkland Islands Government (FIG) entered into a contract with Atlink to provide operational management services at FIPASS.  The management of this contract, as well as the capital works programme, is overseen by the Department of Natural Resources.  The FIG Marine Officer has oversight of both the management and asset management for FIPASS.

Under the contract Atlink is responsible for: the berthing of vessels, provision of water, warehousing, maintenance and repair, security, waste disposal and maintaining a Safety Management System. This contract expired on 30 November 2017. Following the incidents at FIPASS, Atlink completed their own internal investigation and FIG decided to suspend legal completion of the contract extension due to police enquiries and an independent investigation commissioned by FIG. Subsequently legal terms and conditions were formally agreed in August to extend the contract to 30 November 2019 with a further option to extend the contract to 30 November 2020.

Investigations

Due to concerns about the structural condition of the FIPASS causeway and to inform decision making as to capital expenditure priorities, Marine Design International (MDI) was commissioned by FIG at the beginning of 2018 to undertake a full survey of the Causeway.  As a result of this structural survey work, various access hatches were opened into the Causeway legs to allow inspections and survey work.

As a result of opening these hatches, two ignition incidents occurred; the first was on 8 February and the second on 27 February, the latter resulting in serious injury to two Atlink employees. Following these incidents, a full police investigation was launched. This investigation has been concluded and no further action by the police is being taken.

Following this FIG initiated a full independent investigation into the cause of the incidents and after a short procurement process, MTD (Minton, Treharne & Davies) were commissioned to undertake the work as a company with the necessary expertise and experience in fire investigations, marine engineering, analytical and testing laboratories.

Due to the incidents the remaining ballast tanks on the causeway could not be opened, given the risks associated with the operation. There are three causeway legs that remain unopened, unvented and presently pose a risk. In addition, there is potentially a ballast tank within the Ro-Ro deck in similar condition. In total four sealed ballast tanks still need to be aspirated plus a number of smaller sealed trunk ways.  The unopened tanks pose a relatively low level of risk if they remain undisturbed.

FIG has engaged with CWaves Group – a marine consultancy – to commission works to safely aspirate the remaining ballast tanks. The tender for this work closed on 6 August 2018 and, subject to contracting with the preferred contractor, it is expected to take approximately three months to mobilise and ship specialist equipment to the Falkland Islands in readiness to complete the works.

Key points of discovery

- There is nothing in Atlink’s contract to suggest they should manage contractors involved in capital work or MDI’s works; FIG had oversight over works undertaken by directly appointed contractors

- Atlink facilitated the MDI survey by removing the tank lids from the causeway pontoons and the MTD investigator suggests that the causeway falls outside of the FIPASS management contract. Furthermore, FIG and a succession of FIPASS contractors have operated on the basis that the causeway is an integral part of the FIPASS structure and falls within the contract and Atlink themselves saw the causeway as part of their operational responsibility

- No specific information relating to the causeway was passed from FIG to Atlink as part of this survey; instead this information (including technical drawings) resides in the FIPASS management office and was passed over as part of the changeover between management contractors. Archived drawings in the case of the causeway supporting pontoons do not reflect the actual ‘as built’ construction in all cases

- Atlink had already implemented a Safety Management System, integrating a planned maintenance system with a safety system. There are mechanisms in place for regular safety meetings both within FIPASS and with other contractors including Trant

- Atlink operates a safety culture with regular meetings to discuss how to proceed safely with works, including risk assessments and a permit to work system. This system is not yet fully established as there is a lack of compliance from some tenants and licence holders

- Atlink employees appear to enjoy a good working relationship with one another and there are regular communications between individuals within the company

Background to the incidents at FIPASS

- The first incident took place on 8 February; there were no visible flames and a relatively brief rush of heat and noise. A grinder applied to a bolt showered sparks into the part water filled tank and the sparks likely ignited flammable gases inside the tank

- The second incident took place on 27 February; this was more severe with a higher heat release of a longer duration, bright orange flames and a fireball. Atlink were careful not to introduce external ignition sources at this time and the absence of this suggests the ignition was spontaneous with the most likely scenario being a pyrophoric iron reaction

- Both incidents were entirely unprecedented and significantly different in terms of the ignition mechanism and the flammable atmosphere, resulting in different ignition timings and fire

- Five different ‘in tank’ conditions exist:

  - No corrosion and a tank full of water

  - Corrosion above the water line and water drops to the level of the corrosion hole

  - Pinhole corrosion above and below the water link and the tank leaks until it matches the sea level

  - Severe corrosion above and below the water line and the tank leaks until it matches the sea level

  - Corrosion below the water line and the tank develops reduced pressure or a vacuum in the header space – in this case, the corroding steel generates hydrogen in an anaerobic environment with no oxygen and the accumulation of toxic, asphyxiant and flammable gases; in addition, sewage, seaweed and marine organisms can cause methane, carbon dioxide and hydrogen sulphide to be present

- In unvented space, rust can convert to iron sulphide over time and when exposed after 30 years reacts rapidly through conversion to iron oxide and generates enough heat for the rust to glow red and provide an ignition source to a flammable atmosphere

- If all of the tanks were vented, the build-up of gases would be unlikely to be significant

Summary of investigation

Atlink has an integrated management system in place including recorded meetings, work procedures, risk assessments and permits to work. Up to the time of the first ignition they had opened 13 tanks without incident, some with vents and some without. It was during the opening of the 14th tank that the first incident occurred at 9:30am on 8 February 2018.

Following this incident, Atlink held a safety meeting at 2:00pm the same day. The incident was not minuted and DNR did not have representatives at this meeting. The incident was also not minuted at the capital works deconfliction meetings on 9, 16 and 23 February.

After the first incident, Atlink suspended works and consulted with the Chief Fire Officer (CFO) who suggested the ignition might be iron sulphide reactions igniting a flammable atmosphere and referred to Oil and Gas Industry Guidance.  The CFO suggested to Atlink that this might occur with the remaining unvented tanks and that it might pay to seek some specialist advice.

Atlink modified their procedures to eliminate sources of heating and external ignition. The CFO supplied the ‘Jaws of Life’ equipment to assist with removing remaining tank lids. The Atlink operators were trained in using this equipment and removed a number of further access hatches with no incident.

On 27 February, Atlink opened the hatch on the north east corner of pontoon four and found it was full of water. They then opened the hatch on the north west corner of pontoon four and lifted it off.  A severe explosion/ignition event occurred with two people seriously injured.

It is probable that a build-up of flammable and inert gases in the tank head space and a complete consumption of oxygen in the tank.  The atmosphere most likely comprised nitrogen, carbon dioxide, methane, hydrogen and hydrogen sulphide.  This atmosphere developed in an un-vented space.  This atmosphere was capable of converting the rust (iron oxide) in the tank to iron sulphide.

In summary there were three specific missed opportunities in relating to these incidents:

- To have previously undertaken a detailed external survey of all the causeway;

- To seek expert advice; and

- To equip workers with full fire-resistant clothing.

Conclusion

There were a large number of contributing factors that led to the incidents at FIPASS. The age and unknown condition of the facility, as well of lack investment in previous years made it challenging for the interested parties to assess how to proceed. The lack of available knowledge or access to detailed design, construction and maintenance information was also a problem.

The response to the first incident was logical given Atlink’s understanding of the circumstances. The unrealised and unforeseen dangers of anaerobic atmospheres, sewage contamination and marine organism decay conspired to create an ignition mechanism which is usually seen only in the oil and gas industry and not widely recognised outside it. There were however missed opportunities to consult with industry experts which meant that the dangerous hazard went unresolved.  Further missed opportunities were to provide additional protection to those working on the tanks and to have a back-up position should the mitigation measures put in place fail.

Having concluded the police investigation and the independent investigation report, both the Director of Development and Commercial Services and the Director of Natural Resources conclude that no single individual or organisation could be held responsible.  However what is most important is that lessons are documented and learnt from the event and that there is greater cohesion by all to assist Atlink to continue the development of their Safety Management System. Furthermore, a clearer understanding of the division of responsibilities is needed between FIG and Atlink.  This can include moving towards the adoption of the UK Port Marine Safety Code (PMSC) as recommended by MTD. The overall corporate responsibility for the management of FIPASS will remain with the Department of Natural Resources, but under the PMSC it recommends the appointment of a ‘Designated Person’ and ‘Duty Holder’.